Gokul Ramachandran
Jeff Heckey

ECE 253 Project: Tetris

Project Plan
1. VGA display output (Wed 11/13)
  1. Get VGA pcore instantiated and able to output to a screen
  2. Instantiate all support modules (RAMs, etc.)
2. Control display (Sat 11/16)
  1. Change colors automatically from the program
  2. -OR- display text
  3. Change periodically
3. Get inputs (Sun 11/17)
  1. React to interrupts from rotary encoder by changing LEDs
4. Use inputs to control display (Tue 11/19)
  1. Change the colors/text on the display on input
5. Draw a static scene (Thu 11/21)
  1. Demonstrate non-uniform output from VGA controller
  2. Multiple values in VRAM
6. Draw a moving object (Fri 11/22)
  1. Use MicroBlaze to dynamically draw a moving object (pong ball)
  2. Demonstrate clean refresh
7. Control a moving object with inputs (Sun 11/24)
  1. Use interrupts to move an object on the screen
  2. Demonstrate control of VRAM
  3. Demonstrate clean refresh
8. Draw game board and pieces (Tue 11/26)
  1. Implement data structures and basic units for Tetris
9. Make tetramino fall (Fri 11/29)
  1. Integrate movement with game board and non-uniform shapes
  2. Stop block at the right elevation
  3. Show control over display and object motion
10. Make tetramino move (Sat 11/30)
  1. Integrate the controls into main loop
  2. Update the movement without tearing
  3. Stop the tetramino at the right elevation
11. Make tetramino rotate (Sun 12/1)
  1. Flip it without poor updating
12. Color pieces (Tue 12/3)
  1. Oooh! Pretty!
13. Clear lines (Thu 12/5)
  1. Detect complete line(s)
  2. Large screen update (drop floating blocks)
14. Add scoring (Sat 12/7)
  1. Calculate and track score
  2. Display next to screen

Plan B and C:
(After step 7)
1. Pong! (+3 days)
  1. Draw paddle
  2. Automatic object (ball) reacts with paddle location
  3. Angle adjusts depending on ball offset on paddle
2. Breakout (Pong+3 days)
  1. Draw bricks
  2. Destroy bricks on ball impact (collision detection)
  3. Update ball direction based on impact

Log:
11/11:
Reviewed VGA implementation options
Established initial dev plan
Set basic, stretch and backup goals
Read lots of documentation

11/13:
Got VGA output! Red checker board
Discussed various VGA output merits – TFT pcore vs homebrew
Decided on homebrew
Pros:
Less need for video RAM
Better control of sprites, data flow, and interrupts
Con:
PLB interface/custom pcore build could be challenging to build, debug

11/15:
Got VGA driver timed better
Generated the scanline BRAM and wrote the FIFO wrapper

11/17:
Went with pcore model
Modified VGA driver to take in 16 pixels at a time (glyph width)

11/19:
Got the VGA driver to work with 16 pixel width
Wrote a basic tb to test it and get that working. Allows for tiled displays
Behind on schedule, need to get VGA integrated into pcore and attached to PLB bus